## Slide 1: SEG4910/11 – Projet génie logiciel en fin d’études / Software Engineering Capstone Project – 2023 cohort
Course notes
Timothy C. Lethbridge
Some slides derived from notes by Liam Peyton

## Slide 2: Tim Lethbridge, Ph.D., P.Eng.
Professor at Uottawa; full-time since 1994
  Software Engineering
    Usability, software tools, knowledge engineering, code generation
Former software developer at Nortel and the Government
Researcher with GM, IBM, Boeing, Ericsson and smaller companies
Current research focus:
  Model-Oriented Programming (Umple) and UX

## Slide 3: Cours Bilingue ….
Vous pouvez travailler en français
Vous pouvez faire des présentations et les documents pour le projet en français
Vous pouvez poser ou répondre aux questions en classe en français
  En général, je communiquerai en anglais car il y a des étudiants unilingues
  Mais si vous me posez une question en français, je répondrai en français

## Slide 4: Everything’s online / Tout est en ligne
Brightspace
  Videos of sessions / schedule
Microsoft Teams
  Course announcements
  Chat / video with each team
Website
  http://www.site.uottawa.ca/~tcl/seg4910-11/
  Class schedule
  These notes (updated for Jan 2023)

## Slide 5: Most of you have teams, some have finalized projects
We have been working on projects for 2 months prior to the course
If you don’t have a project, see listings on Microsoft Teams
  Contact other students who say they are looking, and post your own name
  Email clients if a project is still available
  Direct message students and the prof

## Slide 6: One Project – 2 Courses
1 Project
  customer (meet regularly, once every week or two)
    Type 1: Customer has problem
    Type 2: Open market – customer represents a user in the market
  Groups: 2-5 students (possible exceptions)
  Typically there is a group leader (can take turns)
  Workload: 3-4 weeks per person per semester
    (12 weeks at 12-15h/wk per student)
Start in 4910, finish in 4911
  Must have same project, same customer(s), same group for both courses, otherwise you have to retake the entire sequence 4910 / 4911

## Slide 7: SEG4910 attends in the same time slots as SEG4911
SEG4911 students are finishing their project
SEG4910 will learn from their presentations
Only some timeslots will be used
See the schedule to know when to attend

## Slide 8: Team roles / Rôles d'équipe
Shared among students / Partagé entre étudiants
  Project Manager Gestionnaire de projet
  Business Analyst Analyste d'affaires
  QA manager Responsable de l’AQ
  Architect Architecte
  Build Manager Gestionnaire de build
  Lead Developers Développeurs principaux
  But everybody does some design and coding
      tout le monde fait du design et du codage

## Slide 9: The Real Customer / Le vrai client
  Someone who wants to or would be willing to use the product after you have finished the project
  Quelqu'un qui veut ou serait prêt à utiliser le produit une fois que vous avez terminé le projet
  The customer follows the work from concept to deployment over 2 semesters
  Key to Agile approach
    The customer sees and comments on your work every week or so, hence is ‘on site’ virtually

## Slide 10: Deliverables to professor
ASAP: In your Teams conversation (created when your team is formed)
  Project title and brief description to be approved by the prof
  Name and email of customer if you have not selected from the list of projects provided by the prof
Week 2 of 4910: Github/Gitlab repo invitation or link posted to Teams conversation, then project initial overview in the Wiki
  Some leeway will be allowed for groups that show they are working hard on getting going by communicating to the prof

## Slide 11: Deliverables to professor
At week 7 and 12: Each individual posts a link in Teams to a URL listing their commits
By week 7: Each individual has completed self-evaluation (Prof will send URL)
End semester in 4910; mid semester in 4911: Presentation(s)
End semester in 4911: Motivational demo
Attending class most weeks (80%) according to schedule
Ongoing. Commits; PRs; issues; Wiki updates

## Slide 12: Project initial overview
Must be finalized by SEG4910 week 2 – on your wiki or Readme.md
  Outline
  Team members and their roles
  Objectives (benefit to customer, key things to accomplish, criteria for success)
  Expected/anticipated architecture
  Anticipated risks (engineering challenges, etc.)
  Legal and social issues.
  Initial plans for first release, tool setup, etc.
  Put the above on the Wiki and privately send me your customer’s name, title and contact info
    Send by Team channel for your group if channel is set up

## Slide 13: Example recent very successful projects (1/2)
Machine learning from network data to detect malware (several)
Making dev tools available on the web
Managing sets of 3D printers
Analyzing video of sports to automate stats (company started … then more 491x)
An app to help medical specialists diagnose strokes (used by patients and doctors)

## Slide 14: Example recent very successful projects (2/2)
App to help local farmers distribute produce directly to consumers
Co-op navigator mobile app
Math educational tool
Crowdsourcing tool for legal cases (3 years)
Generator of Swagger from software
Airport information system
Warehouse robot routing

## Slide 15: Example recent causes of poor grades (1/4)
Working full time at paid employment (sometimes not even letting teammates know)
Writing trivial amounts of simple code
Not struggling hard to solve a technical problem (”I tried” is not enough in the capstone)
Not searching effectively online for solutions or experimenting

## Slide 16: Example recent causes of poor grades (2/4)
Stopping work for weeks and blaming midterms
Trying to catch up at week 8 (or week 10)
Arguing with clients in an unprofessional way
Not testing enough, so clients and the prof find too many problems
Not trying out enough with real users
Not polishing the product

## Slide 17: Example recent causes of poor grades (3/4)
Spending weeks trying to learn a language in depth (best to dive in and learn as you go)
Trying to get away with letting team-mates do more than their fair share
Not delivering what they have promised to teammates, on time
Trying to do too much or too little, given team size

## Slide 18: Example recent causes of poor grades (4/4)
Making beautiful looking graphics … only
Not contacting the prof quickly enough when a problem starts to get out of hand
Focusing on the business side of a startup, and not producing software
Building something with little innovation
Making something that won’t realistically be able to attract any real users

## Slide 19: Overall grading scheme Schéma de notation global
FINAL_MARK=(Default team grade *
Complexity adjustment factor)
+ Individual factors
NOTE_FINALE=(Note d'équipe par défaut *
Facteur d'ajustement de la complexité)
+ Facteurs individuels

## Slide 20: Overall grading scheme Schéma de notation global
Complexity adjustment factor is usually 1.0 or close
Le facteur d'ajustement de la complexité est généralement de 1,0 ou proche
Individual factors are normally 0, but can be positive or negative
Les facteurs individuels sont normalement 0, mais peuvent être positifs ou négatifs

## Slide 21: Default team grade (out of 100) Note d'équipe par défaut (sur 100)
  (25%) Customer satisfaction / Satisfaction du client This is key / C'est la clé
  (20%) Professionalism and project management / Professionnalisme et gestion de projet
  (10%) Presentation/demo / Présentation/démo
  (25%) Design
  (20%) Communication

## Slide 22: Grades for customer satisfaction worth 25% (1/2)
5% Problem solved?
0= not at all; 1=partly; 2=considerably; 3=mostly; 4=almost fully; 5= fully; 6=exceeds expectations for quality; 7=exceeds expectations for quality and functionality
5% Their perception you have been working hard
5% Reaching out and meeting
Has the whole team met, or tried to meet with customers regularly?
Obtaining requirements, testing prototypes

## Slide 23: Getting grades for customer satisfaction (2/2)
5% Have you listened to them
Did you respond to customer input, including explaining why some things were not done?
Have you adjusted the project to meet their needs, as the requirements change?
5% Concretely delivered
4910: Do you have a great prototype?
4911 (middle) Do you have a minimum viable product?
4911 (near end) Is the product on market or in production, with knowledge transfer?

## Slide 24: Grades for design worth 25%
Have you made design decisions that allow for flexibility, scaling, security and maintainability?
Do you have good data schema and APIs
Have you used the right frameworks?
Is code written well?
Does it work properly?
Is the UX good (easy to learn, speedy response, has needed features, gives good feedback, etc.)
Is there evidence of enough tests to prove it works in all reasonable cases?

## Slide 25: Grades for professionalism and project management worth 20%
Have you followed agile process with sprints, testing, etc.
Have you managed the balance among schedule (fixed), scope (carefully and quality (must keep high)?
Has your team collaborated well?
Have you made steady progress including getting going quickly?
Have you dealt with problems well?
Have you avoided or dealt with any ethical problems?
Have you interacted with the customer well?
Have you stuck to a schedule that allows it to be in production and maintained by others at the end of semester 2?

## Slide 26: Grades for communication worth 20%
Do you have a good record of requirements at a basic level?
Have you recorded meeting minutes and design decisions (on the wiki)
Can the prof and others understand your architecture quickly?
Is your code well commented?
Have you participated in class discussion?

## Slide 27: Complexity adjustment factor (multiplied by group grade; default 1.0)
Rewards hard work + ensures you are not trying to get an easy ride on an overly-simple project
1.1-1.2: Exceptional complexity in some of: architecture, algorithms, number of features, lines of code, tests, UX challenges, technical challenges
  And good progress has been made
  Judged relative to team size

## Slide 28: Complexity adjustment factor continued
1: Project seems the right size for a team with each student working 12-15h/week
0.7-0.99: Small size; not sufficiently challenging; not developed far enough
<0.7: Trivial or considerably incomplete

## Slide 29: Individual adjustment factors (added; normally zero)
A. Up to +10 points: Exceptional individual work as judged by clients, teammates or professor. No more than 50% of team members may receive such marks
B. Up to +10 points from team members who have had to work hard to make up for other members that have lost points from C and D below

## Slide 30: Individual adjustment factors
C. up to -15 points. Student is > 15 days late delivering critical promised work to the team with insufficient justification.
  Professor must be notified at 10-day point, and will impose penalty at 15-day point.
D. up to -10 points. Quantity and quality of commits as assessed by the professor and TA are lower than expected of a 4th year student.

## Slide 31: Individual adjustment factors
E. -5 each. Missing/late individual deliverables to the prof (self-evaluation, URL with personal commits, absent from presentation, excess absence from class)
F. -5. Failure to disclose ethical issues (e.g. conflict of interest, working full time)

## Slide 32: Agile work
Use a Git repository
  Github (preferred), Gitlab, Bitbucket. Give the prof and TA access
Deliver tests with commits where possible
Use issue tracking for all user stories, features and bugs
Use a Wiki or text files in repo for requirements, design.,
  Put meeting minutes, progress logs here
  Do not use non-repo files (e.g. Googhle docs)
Use a group communication channel (Teams, or Slack)
Set up automated building where possible
Deliver in increments when commits are ready at intervals of no more than a month, starting in Week 5 at the latest
Continuous integration
  Each person commits their changes and the build runs

## Slide 33: Legal Issues
Academic Fraud
  Using others work without acknowledgement
  Misrepresenting results, participation
IP
  You own your work but can relinquish your ownership (companies may insist on this)
Non-Disclosure Agreements
  Sometimes needed – discuss with professor
Paid-For Work
  I do NOT recommend it. You must discuss with me.
  All team members must be equal

## Slide 34: Work schedule
Schedule times each week to work with your team
  Use the timeslots when you are not attending class
After the pandemic, you can use project room on STE 2nd floor
  I will need to sign a form to get you access

## Slide 35: A real project driven through to completion (1)
Your capstone should be in production by the time you are done
  Being used by the customer for a month or two at least
  Or on the market with several update cycles and some downloads
…With a plan for ongoing maintenance by somebody

## Slide 36: A real project driven through to completion (2)
This means
  Keep it small enough
  Focus on high-value requirements
  Ensure there is automated testing
  Ensure it is
    Maintainable
    Installable
    Flexible
    Usable, etc.

## Slide 37: A real project driven through to completion (3)
You will lose marks at the end if
  The project is ‘sort of done’ but will likely be abandoned
  You only submit a functioning system at the very last minute without much chance for people to seriously use it and find new issues
There can be exceptions for ‘proof of concept’ work, but this must be pre-approved by me and the customer

## Slide 38: Avoid blindly doing what customers ‘say’ they want
Many real requirements emerge ‘in use’ and through usability testing
Requirements ALWAYS change
Ask multiple potential users and experts (including the profs and TAs) and follow their advice
Use your creativity and inventiveness to make your project better and more flexible

## Slide 39: Beware of architectures/ frameworks that make response time slow
The ‘modern web’ isn’t always the best
Fast response time is one of the most important qualities

## Slide 40: Best Practices Address Root Causes
Insufficient requirements
Ambiguous communications
Brittle architectures
Overwhelming complexity
Subjective assessment
Undetected inconsistencies
Poor testing
Waterfall development
Uncontrolled change
Insufficient automation
Develop iteratively using agile methods
Manage requirements using agile methods
Use component architectures and frameworks
Model the software visually – consider Umple
Test driven development
Version control with pull requests and review
Continuous integration
Root Causes
Best Practices
Notes: Treat these root causes and you’ll eliminate the symptoms. Eliminate the symptoms, and you’ll be in a much better position to develop quality software in a repeatable and predictable fashion.
Best practices are a set of commercially proven approaches to software development which, when used in combination, strike at the root causes of software development problems. These are so called “best practices” not so such much because we can precisely quantify their value, but rather, because they are observed to be commonly used in industry by successful organizations.
These six best practices form the foundation of the Rational Unified Process. They are documented in The Rational Unified Process - An Introduction, by Philippe Krutchen (Addison-Wesley-Longman, 1998).
We will show this list of root causes many times throughout the course. Within each of the individual best practices modules, we identify how each root cause is cured by that best practice.

## Slide 41: Iterative Development Accelerates Risk Reduction
Waterfall
Iterative
R
I
S
K
T I M E
Iteration
Iteration
Iteration
Iteration
Iteration
Iteration
Iteration
Notes: The most critical characteristic of iterative development is that project risk is driven down in early iterations before significant implementation investments are made.
Going back to our 2-year project that actually takes 3 years: It may still take 3 years, but at the end of 2 years, we have removed most of the risk and have something that executes, although in a limited way. We are in a much stronger position.
Animation notes: The risk lines are automatically drawn after the axes are drawn.

## Slide 42: Iterative Development Characteristics
Critical risks are resolved before making large investments
Initial iterations enable early user feedback
Testing and integration are continuous
Objective milestones provide short-term focus
Progress is measured by assessing implementations
Partial implementations can be deployed
Notes: An iterative approach enables users to be involved in a meaningful way throughout the project life cycle. Since each iteration produces an executable release, users can observe the partially executing system and provide meaningful feedback as to their level of satisfaction. This ensures that the final system delivered to users will be accepted.
Continuous testing and integration ensures that at every iteration the pieces all fit together properly and that the system-level requirements (e.g., performance and capacity) are being met.
The short-term focus of an iteration provides a very objective measure of doneness. Either a class is included in the build or it is not (it can’t be 90% done). Either a test is executed successfully, or it is not. There is very little room for subjective estimates.
In spite of the best efforts of the development team, not all the features of the system may be complete on the original delivery date. With a waterfall approach this would usually mean that nothing was ready to be delivered (everything is 90% done). With an iterative approach, most of the system is already fully tested and operational. In many cases, there is value in delivering the partial system on the promised date with the remaining features incorporated at a later time. This can be important when a user has a critical need for some of the new functionality provided by the system (think Y2K), or it may enable the training and installation process to proceed on schedule, and thus avoid inconvenient re-planning and re-assignment of resources.
Y2K = Year 2000 problem
A good example of an objective milestone is provided in the student notes.

## Slide 43: Analysis & Iterative Development
SCRUM (Ken Schwaber)
  http://www.scrumalliance.org/learn_about_scrum
  2-4 week sprints (customer releasable), prioritized feature backlog
  See separate slide deck
Extreme Programming (Ken Beck)
  3 week iterations, tests and data created and agreed to by customer before coding begins

## Slide 44: The Agile Manifesto http://agilemanifesto.org/principles.html
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 45: Design in an Agile Environment
Some ‘agile’ proponents downplay design
But
  Design is not the same thing as documentation
  All the manifesto downplays is comprehensive documentation

## Slide 46: How should design be expressed in an agile environment?
What is the minimum the team needs to properly structure the next sprint?
  Use cases/stories & test cases
  UI sketches / storyboards
  Class diagrams
  APIs
  Non-obvious Architecture Elements:
    Components, layers, dependencies, patterns and mechanisms

## Slide 47: Agile Design 2
All of the above for the current sprint only
  i.e. don’t design much beyond the current sprint except the list of user stories (backlog)
  Update your design in each sprint
    As you tackle new user stories
    As you refactor
Avoid recording design elements that can be rapidly found by looking in the code or using tools

## Slide 48: Agile Design 3
What information will other software engineers need when they try to modify your software?
  All of the above plus:
    How is the code laid out?
      Readme files in each directory
      Headings at the top of each file
      Possibly: Package diagram with textual descriptions
    How to make anticipated types of changes
  Create a high-level ‘developers guide’ for everything that can’t be put on code

## Slide 49: Agile Design 4
Beware of maintaining design elements that will have to be changed whenever code is changed
  Storyboards (put in ‘old’ folder after use?)
  Use cases (perhaps just keep a list, not details after they are implemented?)
  UML diagrams (can they be generated from code or can you use a tool that generates code from diagrams such as Umple)

## Slide 50: Agile Design 5
As you create or maintain a document (i.e. a wiki page)
  Ask yourself if the effort of creating and maintaining it is worth it?
    Will anyone actually read it (again)?
  Will the cost of deleting it or throwing out detail be more than the cost of not being able to find information?

## Slide 51: Agile Release Management
Key: Releasing something functional to the user by the end of every sprint
Methods
  Test-driven driven development
  Managing quality vs. scope vs. time
    Drop features from the release to ensure quality requirements and deadline are met

## Slide 52: Agile Release Management 2
Methods continued
  Continuous integration
    Every submit to the repository triggers a build
  Issuetracking
    With measurement of how well you are doing at reducing the backlog of bugs

## Slide 53: Cost of corrections
Req. Design Code Dev. System Field
test test Operation
1
3-6
10
15-40
30-70
40-1000

## Slide 54: Example Sources of Defects (1)
Misinterpretation of customer/user real needs
  Poor communication / lack of iteration/prototyping
Unanticipated scenarios never accounted for
  Changing operating system, dependency version or regulations
  Feature interactions
  Legal issues, licensing issues
Not considering enough cases
  Not enough use cases
  Not enough types of data, etc
Shortcuts to save time
  Skipping tests, comments, requirements

## Slide 55: Example Sources of Defects (2)
Hacking or coding without design
  Agile development still means being disciplined
Excess complexity
  Complex logic
  Classes or methods with too many lines
Not understanding code or data before making changes
Weakness in user interface
Bad database / bad class diagram
  E.g. Not normalized

## Slide 56: Tracking and continual improvement
Have a goal to reduce the number of high priority defects
  Track over time
  Remove defects before adding features
Data mine for common causes
  Improve processes to reduce common causes
Show graphs of accomplishments
  Needed by mid-SEG4911