RLCA ARB Report (02/14/02)

| Element | Comment Type | Description | Reviewer |
| --- | --- | --- | --- |
| OCD | Done Well | Good form for change summaries. | B. Boehm |
|  | Needs Revisiting | Paul is a staff member not a student. | D. Port |
| SSRD | Done Well | Great managing and converging volatile requirements. | D. Port |
| LCP | Done Well | Good plan to use tool on your own project. | B. Boehm |
|  | Needs Revisiting | Inconsistent with stakeholder description of Paul (w/ OCD). | D. Port |
|  | Needs Revisiting | Refers to inspections of things that will be reviewed. | A. W. Brown |
|  | Done Well | History of quality assessments. | A. W. Brown |
|  | Done Well | Showing the new web & ClearCase structure. | A. W. Brown |
| FRD | Done Well | Good business case analysis. | B. Boehm |
|  | Done Well | Excellent cost/benefit analysis. | D. Port |
|  | Done Well | Good transitional risks. | D. Port |
|  | Needs Revisiting | Add research benefits. | D. Port |
| CTS | Done Well | Very good quality management plan. | B. Boehm |
|  | Done Well | Excellent iteration plan. | D. Port |
|  | Done Well | Good start on quality management plan. | D. Port |
| Quality Management Plan | Needs Revisiting | Confusion about formal vs. agile artifact review; when to do buddy. | A. W. Brown |
|  | Done Well | General plan layout. | A. W. Brown |
| Test Plan | Needs Revisiting | None provided. | A. W. Brown |
| Peer Review Plan | Needs Revisiting | None provided. | A. W. Brown |
| Weekly Status Report | Needs Revisiting | No open problem/issue tracking. | A.W. Brown |
|  | Needs Revisiting | No ClearCase history. | A.W. Brown |