## Slide 1: Topic 5: CS 577 Case Studies and Examples
    Some proven effective MBASE areas
    Some areas that need work
    Project results

## Slide 2: Topics
Some proven effective MBASE areas
Improvement areas
Project Results

## Slide 3: Overview: What’s Working Well
Architecture Review Boards: LCO, LCA, RLCA, TRR
Digital Library domain specific software engineering
  Simplifiers and complicators
  Top 10 risks and management techniques
  Use of particular models (WinWin, Results Chain, …)
  Client “Domain Experts”
Integration of development tools via MBASE
  Easy WinWin, Rose, MSProject, COCOMOII

## Slide 4: Overview: What’s Working Well (continued)
Projects classified in advance according to expectations:
  Fully transitioned, operational system in 24 weeks
  Transition after 24 weeks
  Advanced prototype after 12 or 24 weeks
  Project feasibility assessment

## Slide 5: Overview: What’s Working Well (continued)
Prototyping as first class deliverables
  New MBASE section OCD 5. Prototyping
  “Early and often” prototyping
  Prototyping workshops, guidance in use of prototypes
Requirements
  Different kinds modeled in different ways
    E.g. Level of Service versus System Capabilities
  Tighter integration with WinWin and prototypes
  Evolution requirements
    Helps manages priories and future desired development
    “Conflict avoiders”

## Slide 6: Overview: What’s Working Well (continued)
Variants and invariants
  Project models and deliverables are scaling better
Risk based development
  Explicit models for identification analysis, mitigation, contingencies, impacts, risk-exposure, etc.
FRD as first class deliverable
  Business Case, reqs. satisfaction, process rationale
Conceptual Integrity
  Tighter integration between models
  Fewer model clashes

## Slide 7: Example: Some Best Practices CS577a 2000 Team 1 – LCP 4.1.4, FRD 4 Risk

## Slide 8: Example: Some Best Practices CS577a 2000 Team 8 – FRD 2.2 Requirements Satisfaction
(also excellent conceptual integrity, see table 3)

## Slide 9: Tight Model Integration
Coverage mappings
  Explicit tracing built in to many models
  Trace maps
CTS first class deliverable
  Integrated into main MBASE models and process
  References to and from OCD, SSRD, SSAD, LCP, FRD, Prototypes, WinWin, etc.
  See MBASE Guidelines V.2.2

## Slide 10: Example: Coverage/Traceability of MBASE Product Models*
Operations Model`
Object Model
Capability Requirements
System Definition
Class Model
Project Requirements
Statement of Purpose
Project Goals
Organization Goals
System Capabilities
Component Model
Organization Entities
Behavior Model
Enterprise model
Domain Description
System Analysis
System Design
Operational Concept Description (OCD)
System and Software Requirements Definition (SSRD)
System and Software Architecture Description (SSAD)
Organization Background
Organization Activities
Interaction Model
Levels of Service Goals
LOS Requirements
* Does not include all MBASE models
Release Descriptions
Reqs. Satisfaction
Capability Tests
Data Structures
Methods/functions
LOS Tests
Management &
Implementation
Construction,Transition,Support (CTS)
External to MBASE
Business Case
Prototype
Design Views

## Slide 11: Example: Trace Map
The USC Leavy Library maintains research books and periodicals for use by the USC community.
OCD 3.1
Book
OCD 3.5
Librarian
OCD 3.5
USC Patron
OCD 3.5
Manage lending of books to patrons
OCD 3.3
This system manages book checkout, check-in, and overdue notifications for the Leavy Library.
OCD 4.1
Library Card
OCD 4.5.2
Handle book lending for library card
OCD 4.3
Librarian checkout interface
SSAD 2.1
Checkout Input Panel
SSAD 3.2
Checkout Input Panel Controller
SSAD 3.2
Checkout book from patron with library card number
SSRD 3.2
This system provides an automated interface for Leavy Librarians for manging book lending for walk-in patrons.
SSRD 3.1
Book Checkout Table (Oracle)
Implementation
Panel Controller class (Java)
Implementation
Checkout books
SSAD 2.2
Verify library card
SSAD 3.3
Store book in checkout table
SSAD 3.3

## Slide 12: Example: CTS A First Class Deliverable

## Slide 13: Explicit Use of Prototypes, COTS, and Tools
OCD 5. Prototyping
COTS Integration process, FRD, SSAD Design Views, Requirements support
  Increasing numbers of 577 projects are largely or entirely COTS based
    1998: 5 of 20
    1999: 8 of 21
    2000: 13 of 23
  More explicit MBASE COTS/Prototype integration guidelines
Rose, MSProject, CVS/ClearCase, …
Prototyping workshops
  Early prototype reviews
  Prototype integral part of ARB’s

## Slide 14: OCD 5. Prototyping outline
5. Prototyping
5.1 Objectives
5.2 Approach
5.2.1 Scope and Extent
5.2.2 Participants
5.2.3 Tools
5.2.4 Revision History
5.3 Initial Results
5.4 Conclusions

## Slide 15: Topics
Some proven effective MBASE areas
Improvement areas
Project Results

## Slide 16: Overview: What Needs Improvement
Use of Rational Unified Process (RUP)
  More coherent use in SSAD
    Component, Enterprise, Object, Class, design views
  More cohesive use throughout
    OCD Activity, Entity, usage scenarios
    SSRD requirements use cases and scenarios
COTS based systems
Empirical techniques
  Defect reporting and analysis
  Metrics and control

## Slide 17: Overview: What Needs Improvement (continued)
Transition
  577 generally constrains transition to 99% “cold turkey”
    students leave project after class ends
    Clients typically do not have adequate support personal to dedicate
  Short fuse
    Less than two weeks to complete transition
    Clients typically can’t allocate adequate resources in time
  Little leeway
    Hard to get students to continue after class ends (some internships, but not common)
    No place to get additional time if there are problems
    Clients have sever budget constraints and bureaucratic issues

## Slide 18: Topics
Some proven effective MBASE areas
Improvement areas
Project Results

## Slide 19
Project Adoption

## Slide 20: Summary of Results 1996-2000