## Slide 1: Objectives For Topic 2
Describe the application of the MBASE/CeBASE SWE framework for software engineering project courses
  What are SWE models and modeling, how does it apply?
  What is MBASE/CeBASE?
  How does it apply to SWE project courses?
  How does it integrate and enable use of SWE economics?
  What is the pervasive need for a risk driven approach?

## Slide 2: Topic 2: Application of MBASE/CeBASE for software engineering project courses
Software engineering economics in MBASE/CeBASE
Use of models
Overview of MBASE/CeBASE
Risk driven modeling approaches

## Slide 3: Ingredients of a project
project mgmt
Product Const.
Delivery & Maint.
concept
commitment
schematic/blueprint
plan
project mgmt

## Slide 4: MBASE Artifact Collections
CTS
OCD
SSRD
SSAD
LCP
FRD/CTS

## Slide 5: MBASE Artifacts*
Iterations
Release Description
Test Plan
Test Results
Inspection Report
Users Manual
CTS
OCD
Org. Background
Org. Goals
Entity Model
Org. Activities
System Shortfalls
System Capabilities
Levels of Service
Op. Stakeholders
Op. Impacts
Proj. Reqs.
Capability Reqs.
Level of Service Reqs.
Evolution Reqs.
SSRD
SSAD
Component Model
Behavior Model
Enterprise Model
Architectural Views
Object Model
Class Model
Operations Model
LCP
Milestones and Products
Responsibilities
Approach, Resources
FRD/CTS
Business Case
Reqs. Satisfaction
Process Rationale
Risk Assessment
Iteration Plan
Quality Plan
* Not exhaustive

## Slide 6: Economic models integrated within MBASE

## Slide 7: Economic models in the Operational Concept Description (OCD)

## Slide 8: MBASE Shared Vision Package -Section 2 of Operational Capability Description
2. Shared Vision
2.1 System Capability Description
2.1.1 Benefits Realized
2.1.2 Results Chain
2.2 Key Stakeholders
    Roles, responsibilities, contributions to Results Chain
2.3 System Boundary and Environment
  Context Diagram
2.4 Major Project Constraints
  Add for Scaling Up
    2.5 Top-level business case
    2.6 Inception phase plan, resources required
    2.7 Initial Spiral objectives, constraints, alternatives, risks

## Slide 9: Economic models in the Life Cycle Plan (LCP)

## Slide 10
Problems With Computer System Acquisition and Use in U.S. Government, 1965-1976
Source: GAO Report FGMSD-77-14
1

## Slide 11
Project Plans May Look Complicated, But They Aren’t!
Just Answer the Simple Questions:
  - Why?
  - What?
  - When?
  - Who?
  - Where?
  - How?
  - How Much?
  - Whereas?
Objectives
Milestones & Products
Responsibilities
Approach
Resources
Assumptions

## Slide 12
LCP 1. Objectives (Why?)
  1.1 Purpose
  Provide feasible management approach for
  meeting system goals
  Basis for Project Control
  - Make Best Use of People, Resources
  - Provide Evidence That Developers Know What They’re Doing

## Slide 13: 1.1 Purpose of the Life Cycle Plan Document
Describe the purpose of the document, and the intended audience
    To serve as the basis for controlling the project's progress in achieving the software product objectives.
    To help make the best use of people and resources throughout the development cycle.
    To provide evidence that the developers have thought through the major development issues in advance (proactive development).

## Slide 14
1.2 Assumptions
Conditions Necessary to Meet Plans
  - Otherwise, Renegotiate
Examples
  - Requirements Stability
  - Schedule Stability
  - Continuity of Funding
  - Customer-Furnished Items
    On-Schedule, Acceptable
  Customer Response Time on Approvals
  Other external dependencies (Hardware, COTS, other projects)
1.3 References

## Slide 15
2. Milestones and Products (What? When?)
Overall Life Cycle Strategy
Detailed Schedule of Deliverables
Detailed Milestones and Schedules

## Slide 16: 2.1 Overall Life Cycle Strategy
Describe overall approach:
  Choice of process model(s) used and major life cycle stages, phases and milestones
  Nature and phasing of the planned prototypes
  Nature and phasing of the successive increments to be developed (if applicable)
  Top-level milestone charts and activity networks showing the sequence of major products and activities.

## Slide 17: 2.2 Phase Milestones and Schedules
Provide more detailed milestone charts and activity networks
For each increment, indicate:
  Completion of integration, of product test, and of acceptance test
  Major dependencies on development activities, on other increments, on facilities, etc.;
  Milestones showing the overall order in which components are integrated, and the intermediate stages of increment and acceptance testing.
  How these are synchronized with milestones for preparation of test drivers, facilities, etc... for the various increments.

## Slide 18
Management Checkpoints
Inception
Elaboration
Construction
Transition
Iteration 1
Iteration 2
Iteration 3
Iteration 4
Iteration 5
Iteration 6
Iteration 7
MAJOR
MILESTONES
Initial Operational capability milestone
Lifecycle Objectives Milestone
Lifestyle Architecture Milestone
Product Release Milestone
Strategic focus on global concerns of the entire software project
Minor Milestones
Tactical focus on local concerns of current iteration
Status Assessment
Periodic synchronization of stakeholder expectations

## Slide 19
Phases Milestones and Schedules
Measurable milestones
  - Not “Get team thinking about GUI”
  - But “Obtain team consensus & GUI”
Specific schedule dates
Gantt charts
    Calendar-oriented tasks lists
    Task dependencies optional
Activity networks/PERT charts
    - Task dependencies explicit

## Slide 20
4. Approach (How?)
4.1 Monitoring and Control
  4.1.1 Closed loop feedback control
  4.1.2 Reviews
  4.1.3 Status Reporting
  4.1.4 Risk Monitoring and Control
4.2 Methods, Tools, and Facilities
4.3 Configuration Management
4.4 Quality Assurance

## Slide 21
4.4 Quality Assurance Functions
Documentation and Code Standards
Standards Compliance Monitoring
Plans & Policies Compliance Monitoring
Review & Test Monitoring
Corrective Action Monitoring
Verification and Validation
* QA is everyone’s job
  --but people need reminders

## Slide 22: 4.7 Status Monitoring and Control
Describe techniques, procedures, and reports to be used in tracking project progress vs. plans and expenditures vs. budgets. Include, as appropriate:
    Summary Task Planning Sheets;
    Earned Value Status Reports
    Project Expenditure Summaries;
    Cumulative Milestone Progress Reports;
    PERT/ COST Systems;
    Budget-Schedule-Milestone Charts;
    Personnel Loading Charts;
    Detailed Expenditure vs. Budget Reports.

## Slide 23: Economic models in the Feasibility Rationale Guidelines (FRD)

## Slide 24: FRD Objectives
Ensure feasibility and consistency of other LCO, LCA package components
  OCD, SSRD, SSAD, LCP, Prototype
Demonstrate viable business case for the system
Identify shortfalls in ensuring feasibility, consistency, and business case as project risk items for LCP

## Slide 25: FRD Pass/Fail Condition
The feasibility rationale covers the key pass/fail question:
  “If I build this product using the specified architecture and processes, will it support the operational concept, realize the prototyping results, satisfy the requirements, and finish within the budgets and schedules?”

## Slide 26: The Need For Feasibility
1. A commercial customer specified a natural language interface for an otherwise simple query system. The project was cancelled after the natural language interface caused a factor-of-5 overrun in project budget and schedule.
2. A government customer specified a 1-second response time for an extremely large transaction processing system. Meeting this requirement involved a custom architecture and a $100M project. The customer authorized a prototyping activity, which determined that 90% of the transactions needed only 4-second response time. With this performance requirement, a commercial-technology-based solution was achieved for $30M.
3. A commercial customer specified a project to fully digitize a set of corporate records via scanning and optical character recognition. The resulting cost escalated by a factor of 10 after if was discovered that the records included many hard-to-capture tables, charts, and graphs.

## Slide 27
Need for Feasibility Rationale
$100M
$50M
Arch. A:
Custom
many cache processors
Arch. B:
Modified
Client-Server
1
2
3
4
5
Response Time (sec)
Original Spec
After Prototyping

## Slide 28: FRD Content
Business Case Analysis
  Demonstrate satisfactory (Win-Win) return on investment
Consistency and Feasibility Rationale
  If we build to this architecture,
  We will support the operational concept,
  Be consistent with the prototypes,
  Satisfy the requirements,
  And stay within the budgets and schedules in the plan

## Slide 29: Audience and Participants
Primary audience: ARB members
  Key system stakeholders
  Experienced peers
  Technical Specialists in critical areas
Also valuable to stakeholders outside ARB
Project manager responsible for content
  OCD author should prepare business case
  All stakeholders responsible for consistency and feasibility via Win-Win negotiations
  Agreements can be contingent on demonstration of feasibility

## Slide 30: FRD Outline
1. Introduction
1.1 Purpose of the Feasibility Rationale Document
1.2 References
2. Product Rationale
2.1 Business Case Analysis
2.1.1 Development Cost Analysis
2.1.2 Transition Cost Estimate
2.1.3 Operational Cost Estimate
2.1.4 Maintenance Cost Estimate
2.1.5 Estimate of Value Added and Return on Investment

## Slide 31: Outline (Continued)
2.2 Requirements Satisfaction
2.2.1 Operational Concept
2.2.2 Project Requirements
2.2.3 Capability Requirements
2.2.4 Interface Requirements
2.2.5 Level of Service Requirements
2.2.6 Evolution Requirements
2.3 Stakeholder Concurrence

## Slide 32: Outline (Continued)
3. Process Rationale
3.1 System Priorities
3.2 Process Match to System Priorities
3.3 Consistency of Priorities, Process and Resources
4. Project Risk Assessment
5. Analysis Results
5.1 Product Features
4.2 Commercial-Off-the-Shelf Solutions
6. Appendix

## Slide 33: FRD 1. Introduction
Describe the purpose of the document, and the intended audience
    For a commercial system, this would involve a business case analysis demonstrating an acceptable financial Return-On-Investment (ROI).
    For a research and education support system, the rationale would be expressed in terms of improvements in research and educational effectiveness as expressed by the users

## Slide 34: 1.1 Purpose of the Feasibility Rationale document
To demonstrate that a system built using the specified architecture and life cycle process will
  Satisfy the requirements
  Support the operational concept
  Remain faithful to the key features determined by the prototype
  Be achievable within the budgets and schedules in the life cycle plan

## Slide 35: 1.1 Purpose of the Feasibility Rationale Document (continued)
To rationalize development decisions in a way the prime audience (the customer and users) can understand
To enable the customers to participate in the decision process and to express their satisfaction with the product

## Slide 36: 2. Product Rationale
Rationale for the product being able to satisfy the system specifications and stakeholders (e.g. customer, user).
Should be consistent with:
  Development costs (from LCP)
  SSRD and SSAD for Requirements satisfaction

## Slide 37: 2.3 Stakeholder Concurrence
Stakeholders may be anybody involved in the development process.
For instance, a developer may argue that a certain response time cannot be achieved in a crisis mode unless nonessential message traffic is eliminated.
Customer may argue that the product does not satisfy his/her win conditions (e.g. cost).

## Slide 38: 3. Process Rationale
This sections describes the rationale of the development process being able to satisfy the stakeholders (e.g. customer).
This section is highly dependent on other documents:
  Life Cycle Plan (LCP) for milestones
  System and Software Requirements Description (SSRD) for system capabilities
577b: IOC in 10 weeks; transition in 2 weeks

## Slide 39: 3.1 System Priorities
Summarize priorities of desired capabilities and constraints. Priorities may express time and date but also quality and others. (e.g. performance).

## Slide 40: 3.2 Process Match to System Priorities
Provide rationale for
  Ability to meet milestones
  Rationale for choice of process model (decision table)
  Spiral Cycles, Anchor points
  Increments; Design-to-Schedule options

## Slide 41: 3.3 Consistency of Priorities, Process and Resources
Provide evidence that priorities, process and resources match.
  Budgeted cost and schedule are achievable
  No single person is involved on two or more full-time tasks at any given time.

## Slide 42: 4. Project Risk Assessment
Any combinations of capabilities or objectives whose feasibility is difficult to assure, are major sources of risk.
Risk Assessment consists of risk identification, risk analysis and risk prioritization.
  Organize major sources of risk into a Top-10 (or Top-N) risk items list to be monitored via LCP 4.1 (Risk Management and Monitoring Procedures)
  For critical risks indicate:
    Description
    Risk Exposure : magnitude and probability of loss
    Risk Reduction Leverage: in reducing risk exposure
    Actions to mitigate risk
    Contingency plan
  Identify low-priority requirements that can be left out in case of schedule slippage

## Slide 43: 5. Analysis Results
Identify architectural alternatives and impact
Identify unfeasible architectures or rejected alternatives; document criteria for rejection to avoid having the rejected architectural alternative selected in ignorance at some other point
Describe feasible architectural alternatives which were rejected due to solution constraints on the way that the problem must be solved, such as a mandated technology. Those architectural alternatives may be reconsidered should the solution constraints be relaxed.

## Slide 44: 5.2 Commercial-off-the-shelf Solutions
List of existing products that should be investigated as potential solutions.
Reference any surveys that have been done on these products.
Is it possible to buy something that already exists or is about to become available? It may not be possible at this stage to say with a lot of confidence, but any likely products should be listed here.
Also consider whether there are products that must not be used.

## Slide 45: Economic modeling within CeBASE

## Slide 46
CeBASE Economics
GQM and EF Based
Not as specific as MBASE models, but a general economics based framework
Fundamentally value and risk oriented
A collection of empirical models and the means to apply them
A collection of “lessons learned” and the means to apply them

## Slide 47
People Practices: Some Empirical Data
Cleanroom: Software Engineering Lab
  25-75% reduction in failure rates
  5% vs 60% of fix efforts over 1 hour
Personal Software Process/Team Software Process
  50-75% defect reduction in CMM Level 5 organization
  Even higher reductions for less mature organizations
Staffing
  Many experiments find factor-of-10 differences in people’s defect rates

## Slide 48
Benefits Realization Feedback Process
Develop/update
business case;
time-phased cost,
benefit flows;plans
Perform
to plans
Benefits
being
realized?
Assumptions
still valid?
Determine corrective actions
Yes
Yes
No
No
- A really value-based earned value system

## Slide 49
Software Dependability Opportunity Tree
Decrease
Defect
Risk
Exposure
Continuous
Improvement
Decrease
Defect
Impact,
Size (Loss)
Decrease
Defect
Prob (Loss)
Defect Prevention
Defect Detection
and Removal
Value/Risk - Based
Defect Reduction
Graceful Degradation
CI Methods and Metrics
Process, Product, People
Technology

## Slide 50
Software Defect Prevention Opportunity Tree
IPT, JAD, WinWin,…
PSP, Cleanroom, Dual development,…
Manual execution, scenarios,...
Staffing for dependability
Rqts., Design, Code,…
Interfaces, traceability,…
Checklists
Defect Prevention
People practices
Standards
Languages
Prototyping
Modeling & Simulation
Reuse
Root cause analysis

## Slide 51
Software Defect Detection Opportunity Tree
Completeness checking
Consistency checking
- Views, interfaces, behavior, pre/post conditions
Traceability checking
Compliance checking
- Models, assertions, standards
Defect
Detection
and Removal - Rqts.
- Design
- Code
Testing
Reviewing
Automated
Analysis
Peer reviews, inspections
Architecture Review Boards
Pair programming
Requirements & design
Structural
Operational profile
Usage (alpha, beta)
Regression
Value/Risk - based
Test automation

## Slide 52
RAD Opportunity Tree
Eliminating Tasks
Reducing Time Per Task
Reducing Risks of Single-Point Failures
Reducing Backtracking
Activity Network Streamlining
Increasing Effective Workweek
Better People and Incentives - constraint
Transition to Learning Organization - O
Business process reengineering - BPRS
Reusing assets - RVHL
Applications generation - RVHL
Schedule - O
Tools and automation - O
Work streamlining (80-20) - O
Increasing parallelism - RESL
Reducing failures - RESL
Reducing their effects - RESL
Early error elimination - RESL
Process anchor points - RESL
Improving process maturity - O
Collaboration technology - CLAB
Minimizing task dependencies - BPRS
Avoiding high fan-in, fan-out - BPRS
Reducing task variance - BPRS
Removing tasks from critical path - BPRS
24x7 development - PPOS
Nightly builds, testing - PPOS
Weekend warriors - PPOS
O: covered by classic cube root model

## Slide 53
Very High Level Languages
Eliminate Tasks
Eliminate Rework
Staffing
Applications generation
Work Streaming
Collaboration Technology
Early error elimination
Information Hiding
Incremental Development
Prototyping
Business Case Analysis
Cost as Independent Variable Process
Component Libraries, COTS products
Improve Productivity
Get the Best from People
Make Tasks More Efficient
Build Simpler Products
Reuse Components
Facilities
Tools and Automation
Development Process Reengineering
Process anchor points
Domain Engineering and Architecture
Automated Documentation, CM/QA Functions
Reuse, Applications Generation
Process Maturity
Applications Generation
Software Productivity Opportunity Tree

## Slide 54: What to do next?
Two choices:
1) Dive into some examples of specific MBASE economic models? (practice)
OR
2) Elaborate on the use of models and MBASE? (theory)

## Slide 55: Topic 2: Application of MBASE/CeBASE for software engineering project courses
Software engineering economics in MBASE/CeBASE
Use of models
Overview of MBASE/CeBASE
Risk driven modeling approaches

## Slide 56: People-Technology Gap
Domain
Description
System
Analysis
System
Design
System
Implementation
General
Specific
Technology
People
System
Concept
System
Representation
General
People
Technology
Specific

## Slide 57
Technology
Instructions
Programming
Language
Natural
Language
Thoughts
People
I
D
A
DD
1.
Linear
2.
Concrete
3.
Discrete
4.
Context free
5.
Passive
6.
Logical
7.
Consistent
8.
Need batteries
9.
Syntactic
10.
Sequential
11.
Exact
12.
Represent
13.
Do as they’re told
14.
Compute
15.
Rigid
16.
Needs power
1.
Non-linear
2.
Abstract
3.
Continuous
4.
Context sensitive
5.
Active
6.
Creative
7.
Inconsistent
8.
Need doughnuts
9.
Semantic
10.
Highly parallel (small task)
11.
Approximate (PAC, PACE)
12.
Learn
13.
Do as they want
14.
Make choices
15.
Flexible (usually)
16.
Desires power
Characteristics of Computers
Characteristics of People
“[Software] people tend to focus more on the technologies context rather than the customer.” - E.Port
17.
Formal
17.
Informal
People-Technology Gap

## Slide 58: Traditional and Future SW Development
Traditional Development
Standalone systems
Stable requirements
Rqts. determine capabilities
Control over evolution
Enough time to keep stable
Repeatability-oriented process, maturity models
  Future SW Development
Everything connected--maybe
Rapid requirements change
COTS capabilities determine rqts.
No control over COTS evolution
Ever-decreasing cycle times
Adaptive process models

## Slide 59
Using Models to Visualize Software Facets
MBASE,
CeBASE
Success Models
Product
Models
Property Models
Process
Models
Win-Win • Business Case Analysis • Results Chains
Risk • Software Warranties • Correctness
RAD • Six Sigma • Stories
Award Fees • Agility
JAD • QFD
• Golden Rule
Waterfall
Spiral • RUP • XP
SAIV • CAIV • SCQAIV
Risk Management
Business Process Reengineering
CMM’s • Peopleware
IPT’s • Agile Development
Groupware • Easy WinWin
Experience Factory • GQM
UML • XML
CORBA • COM
Architectures
Product Lines
OO Analysis & Design
Requirements
Operational Concepts
Domain Ontologies
COTS • GOTS
• Value Models
• COCOMO II
COCOTS • CORADMO
Cost-Benefit Models
Performance • Reliability • COQUALMO
• System Dynamics • Simulation • Analytic Models
Red items:
USC research

## Slide 60
“No scene from prehistory is quite so vivid as that of the mortal struggles of great beasts in the tar pits.
Large system programming has over the past decade been such a tar pit, and many great and powerful beasts have thrashed violently in it.”
Fred Brooks, 1975

## Slide 61
“Everyone seems to have been surprised by the stickiness of the problem, and it is hard to discern the nature of it.
But we must try to understand it if we are to solve it.”
Fred Brooks, 1975

## Slide 62
Understanding the Tar Pit: Model Clashes
Model Clash: An incompatibility among the underlying assumptions of a set of models
  Process, product, property, and success models
  Often unrecognized
  Produces conflicts, confusion, mistrust, frustration, rework, throwaway systems

## Slide 63
Where do Models (and Clashes) Come From?
Childhood training
- Golden Rule, easiest - first
Past experience
- Waterfall, Add people to speed up
Exaggerating for effect
- Quality is free, COTS marketing
Government/Corporate policy
- Use waterfall, use COTS, use Ada, use 4GL’s, Cost as Independent Variable
Built-in conflicts among stakeholder success models

## Slide 64
Models and Modeling
Software System
Model (Webster):
A description or analogy used to help visualize or analyze something; a pattern of something to be made
For us is representation of an aspect of software development based on a set of assumptions
Models may use other models as part of their assumptions (e.g.., COCOMO uses multiplicative regression, WinWin uses Theory W)

## Slide 65
Assumption: A statement that is taken for granted as “true”
Example: COCOMO cost drivers are multiplicative
Model: a consistent set of assumptions and their logical derivations that represent a viewpoint
Example: COCOMO represents the effort “viewpoint” of a project. It has another assumption that states effort is proportional to (SIZE)E. Hence the logical “AND” implies that effort is proportional to the cost drivers AND (SIZE)E
Note: these assumptions are only taken to be true with respect to the COCOMO model itself
Assumptions and Models

## Slide 66
Issues involved in Using Models (summary)
Typically multiple models are used within a project.
Based on assumptions of the project’s stakeholders or inherited policies, cultures, COTS products.
Assumptions of models are not always explicitly known
or communicated.
Compatibility of assumptions within and between models
are often not assessed.
It is difficult to explicitly determine all assumptions for a given model.
Typically people take it for granted that a collection of models will not clash.

## Slide 67
Model-Clash:
An incompatibility among the assumptions of a set of models
Note: It is possible that the combined set of assumptions from two models cannot be represented itself as a model. In particular if two assumptions are inconsistent.
Example:
IKIWISI success model assumes requirements are generated after something is implemented (prototype)
Waterfall process model assumes nothing is implemented until requirements are specified.
There is no model in which both of above statements are consistent
(There is at least an implementation or a requirement that can not satisfy both)

## Slide 68
Example: Saudi Aramco M204DB Migration Project
Existing System:
  HW: IBM Mainframe,
  Database: M204
  Level of Service: Satisfactory
  Users Programs (1000+) written in Assembler and PLI
New System: (Cost $5M, Schedule: 2 years)
Migrate from M204 into a new DB (ODBC support, GUI,…)
Users:
  Database: Oracle
  Level of Service As before.
  Client: Sun Workstation
Management:
  Server HW: IBM Mainframe

## Slide 69
Oracle can handle current workload (property) =>
        No need to upgrade computer HW (product)
Oracle/390 is successful in many companies (analogy success model) =>
It will be successful here(success)
Model Clashes:
Product-Product: Oracle demanded more hardware resources
Product-Property: Oracle response time was very slow
Product-Success: Return on investment (using current HW) not met
Consequences:
Frustrated users because of unexpected low Oracle performance
Extra money needed to buy new Sun server
Delay (9 months) due to US export license
Two assumptions caused > 100% increase in budget and schedule

## Slide 70
Bank of America’ MasterNet Project:
1980 - Develop the MasterNet system
  update and automate the online generation of monthly
  statements for the bank’s trust accounts.
Estimate: $22M , 2 years to complete.
Project developer: Premier Systems
  Scale up an existing small-trust system.
Result: Took five years, cost $80 million
MasterNet Project

## Slide 71
Product-Property:
  many desired features resulted in 3.5 million lines of code
  limited budget and schedule.
    large overrun in budget and schedule.
• Property-Product:
  the customer’s assumed stable requirements
  the users and developer made frequent feature changes
    large overrun in budget and schedule.
Product-Property:
  the developer’s COTS choice of Prime H/W
  the users’ desired level of service
    the Prime system suffered repeated performance
    overloads and crashes.
MasterNet Model-Clashes*
* Partial List

## Slide 72
Product-Product:
  the developer’s model of COTS-choice H/W platform
  the users’ and maintainers’ applications compatibility product
  model, as BofA had relied exclusively on IBM hardware and
  software up to that point.
    New system did not interface properly with existing applications
Product-Product:
  the developer’s provided features such as full customer access
  users wanted accurate and timely reports
    Conflict with real-user needs
Process-Property:
  the maintainers’ tightly scheduled transition process model
  conflicted with the testing delays brought on by the customer’s
limited development budget and schedule model.

## Slide 73
Consequences:
The system was rejected by Bank of America
Tarnished BofA’s reputation
Institutional accounts dropped from 800 to 700
Managed assets shrank from $38 billion to $34 billion.
Loss of the business.

## Slide 74
Users
Maintainers
Acquirers
Developers
Many features
Changeable Requirements
Applications Compatibility
High levels of Service
Voice in acquisition
Flexible Contract
Ease of of Transition
Ease of Maintenance
Applications Compatibility
Voice in acquisition
Mission: cost/effectiveness
Limited budget, schedule
Government standards Compliance
Political correctness
Development visibility & control
Rigorous contract
Flexible contract
Ease of meeting budget & schedule
Stable requirements
Freedom of choice: Process
Freedom of choice: Team
Freedom of choice: COTS/reuse
PD
PP
PD
PD
PC
PC
SS
PP
SS
Early Availability
PP
PC
PD
PD
PD
PD
PC
PP
PC
PC
SS
PC
PD
PC
Success Model-Clashes profile
MasterNet

## Slide 75
Product Model
Process Model
Property Model
Success Model
Product
Model


Structure clash


Traceability
clash



COTS
-
driven
product vs.
Waterfall
(requirements
-
driven) process


Interdependent
multiprocessor
product vs. linear
performance
e
scalability model


4GL
-
based
product vs. low
development cost
and performance
scalability
Process
Model


Multi
-
increment
development
process vs. single
-
increment
support tools


Evolutionary
development
process vs.
Rayleigh
-
curve
cost model


Waterfall proce
ss
model vs. "I'll
know it when I see
it" (IKIWISI)
prototyping
success model
Property
Model


Minimize cost
and schedule vs.
maximize quality
(Quality is free)


Fixed
-
price
contract vs. easy
-
to
-
change, volatile
requirements
Success
Model


Golden Rule v
s.
stakeholder win
-
win
Inter and Intra Model clash examples

## Slide 76
Model-Clash
Cause
Description
Examples
Inconsistency
An assumption in one model is inconsistent with an assumption in another model
 An organization goal that does not map to a project goal or a level of service goal
Omission
Necessary assumption(s) about the product has/have been omitted from the model
Necessary information about interfacing with other systems are missing
Un-soundness
An assumption whose conclusion cannot be established with certainty as true
System performance increases linearly with number of processors
Over-specification
Assumptions with no relevant elements to satisfy them
Specifying requirements that can not be implemented within specified budget and schedule
Taxonomy of Model-Clash Causes

## Slide 77: Topic 2: Application of MBASE/CeBASE for software engineering project courses
Software engineering economics in MBASE/CeBASE
Use of models
Overview of MBASE/CeBASE
Risk driven modeling approaches

## Slide 78: MBASE

## Slide 79
Outline
A short history of software processes
  Waterfall, spiral, anchor points
MBASE framework
  Model integration
  Definition of framework
  MBASE integration in action
MBASE Guidelines and Electronic Process Guide

## Slide 80: A Short History of Software Processes - necessarily oversimplified

## Slide 81: Waterfall Model Risk Profile
R
i
s
k
Time
Specifications &
models
Design
Specifications & models
Code and unit test
Tested code
Subsystem integration
Executable subsystem
Requirements
analysis
System integration
Executable system
The most critical risks are architectural:
  Performance (size, time, accuracy)
  Interface integrity
  System qualities (adaptability,
  portability, etc.)

## Slide 82: Conventional Software Process
Time (months)
Progress
(% coded)
100
90
80
70
60
50
40
30
20
10
Conventional
Late design
breakage
Integration begins
Problem: Late Tangible Design Assessment
Standard sequence of events:
Early and successful design review milestones
Late and severe integration trauma
Schedule slippage
Design
Reviews
/

## Slide 83
Sequential Engineering Neglects Risk
$100M
$50M
Arch. A:
Custom
many cache processors
Arch. B:
Modified
Client-Server
1
2
3
4
5
Response Time (sec)
Original Spec
After Prototyping

## Slide 84
Spiral Model of Software Process
7

## Slide 85: Spiral/MBASE/Rational Life-Cycle Model
R
i
s
k
Time
Iteration 3...
Construction
Inception
Architectural prototype
Draft specifications & models
Elaboration
Initial executable system
Refined specifications & models
Final system
Intermediate system
Transition

## Slide 86: Project Results
Time (months)
Progress
(% coded)
100
90
80
70
60
50
40
30
20
10
Conventional
Late Design
Breakage
Demo
Iterative Development
Demo
Demo
Final Qual Test
Final Qual Test
Integration Begins
Continuous Integration

## Slide 87: Experience with the Spiral Model
Good for getting risks resolved early
Good for tailoring process to situation
Good for accommodating COTS, reuse, prototyping
Where do objectives, constraints, and alternatives come from?
  WinWin Spiral Model
No common life cycle milestones
  Use Anchor Points
Need to avoid risky clashes between models
  MBASE integrates models

## Slide 88
The WinWin Spiral Model
2. Identify Stakeholders’
win conditions
1. Identify next-level
Stakeholders
Reconcile win
conditions. Establish
next level objectives,
constraints, alternatives
3.
Evaluate product and
process alternatives.
Resolve Risks
4.
Define next level of product and
process - including partitions
5.
Validate product
and process
definitions
6.
Review, commitment
7.
Win-Win
Extensions
Original
Spiral

## Slide 89: Life Cycle Anchor Points
Common System/Software stakeholder commitment points
  Defined in concert with Government, industry affiliates
  Coordinated with Rational’s Unified Software Development Process
Life Cycle Objectives (LCO)
  Stakeholders’ commitment to support system architecting
  Like getting engaged
Life Cycle Architecture (LCA)
  Stakeholders’ commitment to support full life cycle
  Like getting married
Initial Operational Capability (IOC)
  Stakeholders’ commitment to support operations
  Like having your first child

## Slide 90
Win Win Spiral Anchor Points
(Risk-driven level of detail for each element)
*WWWWWHH: Why, What, When, Who, Where, How, How Much
Milestone Element
Life Cycle Objectives (LCO)
Life Cycle Architecture (LCA)
Definition of
Operational
Concept
Top-level system objectives and scope
- System boundary
- Environment parameters and assumptions
- Evolution parameters
Operational concept
- Operations and maintenance scenarios and parameters
- Organizational life-cycle responsibilities (stakeholders)
Elaboration of system objectives and scope of increment
Elaboration of operational concept by increment
Top-level functions, interfaces, quality attribute levels,
including:
- Growth vectors and priorities
- Prototypes
Stakeholders’ concurrence on essentials
Elaboration of functions, interfaces, quality attributes,
and prototypes by increment
- Identification of TBD’s( (to-be-determined items)
Stakeholders’ concurrence on their priority concerns
Top-level definition of at least one feasible architecture
- Physical and logical elements and relationships
- Choices of COTS and reusable software elements
Identification of infeasible architecture options
Choice of architecture and elaboration by increment
- Physical and logical components, connectors,
configurations, constraints
- COTS, reuse choices
- Domain-architecture and architectural style choices
Architecture evolution parameters
Elaboration of WWWWWHH* for Initial Operational
Capability (IOC)
- Partial elaboration, identification of key TBD’s for later
increments
Assurance of consistency among elements above
All major risks resolved or covered by risk management
plan
Identification of life-cycle stakeholders
- Users, customers, developers, maintainers, interoperators,
general public, others
Identification of life-cycle process model
- Top-level stages, increments
Top-level WWWWWHH* by stage
Assurance of consistency among elements above
- via analysis, measurement, prototyping, simulation, etc.
- Business case analysis for requirements, feasible architectures
Definition of System
Requirements
Definition of System
and Software
Architecture
Definition of Life-
Cycle Plan
Feasibility
Rationale
System Prototype(s)
Exercise key usage scenarios
Resolve critical risks
Exercise range of usage scenarios
Resolve major outstanding risks

## Slide 91
Initial Operational Capability (IOC)
Software preparation
  Operational and support software
  Data preparation, COTS licenses
  Operational readiness testing
Site preparation
  Facilities, equipment, supplies, vendor support
User, operator, and maintainer preparation
  Selection, teambuilding, training

## Slide 92
Anchor Points and Rational USDP Phases
Engineering
Stage
Manufacturing
Stage
Inception
Elaboration
Construction
Transition
Feasibility
Iterations
Architecture
Iterations
Usable
Iterations
Product
Releases
Management
R
E
Q
D
E
S
I
M
P
D
E
P
Management
R
E
Q
D
E
S
I
M
P
D
E
P
Management
R
E
Q
D
E
S
I
M
P
D
E
P
Management
R
E
Q
D
E
S
I
M
P
D
E
P
LCO
LCA
IOC
RATIONAL
S o f t w a r e C o r p o r a t i o n

## Slide 93
Architecture in a Project’s Life Cycle
It encompasses the requirements, architecture and high level design phases of the typical
waterfall diagram. It also continues throughout the life of the project (someone continues
to wear the architect’s hat).
Carries through the
life of the project
Architecture Review (LCA)
Low Level
Design
Requirements
Architecture
High Level
Design
Iterative process
until consensus
is reached
Planning and
Architecture Phase
Prospectus
Discovery
Review
(LCO)
AT&T Architectural Review Boards:

## Slide 94
How a Review Is Conducted
Chairperson meets with the project to determine technical focus and required expertise for review
Chairperson assembles review team of stakeholders and subject matter architecture experts; project sends out review material
A 2 or 3 day review is conducted. Detailed talks are presented on key technical areas. Issues raised during discussions are recorded on cards
Immediate readout is given to the team at the end of the review. Cards are grouped by- Things Done Right, Issues, and Recommendations
Chairperson follow up with a written report and presentation to the project’s management if requested
Used regularly since 1988, with over 10% project savings
Lucent/AT&T Architectural Review Boards:

## Slide 95
Outline
A short history of software processes
  Waterfall, spiral, anchor points
MBASE framework
  Model integration
  Definition of framework
  MBASE integration in action
MBASE Guidelines and Electronic Process Guide

## Slide 96
Win-Win • Business Case Analysis • Results Chains
Risk • Software Warranties • Correctness
RAD • Six Sigma • Stories
Award Fees • Agility
JAD • QFD
• Golden Rule
Where’s It All Going?
Waterfall
Spiral • RUP • XP
SAIV • CAIV • SCQAIV
Risk Management
Business Process Reengineering
CMM’s • Peopleware
IPT’s • Agile Development
Groupware • Easy WinWin
Experience Factory • GQM
UML • XML
CORBA • COM
Architectures
Product Lines
OO Analysis & Design
Requirements
Operational Concepts
Domain Ontologies
COTS • GOTS
• Value Models
• COCOMO II
COCOTS • CORADMO
Cost-Benefit Models
Performance • Reliability • COQUALMO
• System Dynamics • Simulation • Analytic Models
Red items:
USC research

## Slide 97
One View: Models Needing Integration
MBASE,
CeBASE
Success Models
Product
Models
Property Models
Process
Models
Win-Win • Business Case Analysis • Results Chains
Risk • Software Warranties • Correctness
RAD • Six Sigma • Stories
Award Fees • Agility
JAD • QFD
• Golden Rule
Waterfall
Spiral • RUP • XP
SAIV • CAIV • SCQAIV
Risk Management
Business Process Reengineering
CMM’s • Peopleware
IPT’s • Agile Development
Groupware • Easy WinWin
Experience Factory • GQM
UML • XML
CORBA • COM
Architectures
Product Lines
OO Analysis & Design
Requirements
Operational Concepts
Domain Ontologies
COTS • GOTS
• Value Models
• COCOMO II
COCOTS • CORADMO
Cost-Benefit Models
Performance • Reliability • COQUALMO
• System Dynamics • Simulation • Analytic Models
Red items:
USC research

## Slide 98
MBASE Model Areas*
MBASE
Success Models
Product
Models
Property Models
Process
Models
OCD 3.2 Organization Goals
OCD 3.7 Current System Shortfalls
OCD 4.4 Levels of Service
FRD 2.2 Requirements Satisfaction
LCP 2. Milestones and Products
LCP 3. Responsibilities
LCP 4. Approach
LCP 5.1 Work Breakdown Structure
OCD 3.5 Current Entity Model
OCD 3.3 Current Org. Activity Model
OCD 4.2 Capabilities
OCD 3.4 Description of Current Sys
OCD 4.5 Proposed System Description
SSRD 3.2 System Requirements
SSRD 6. Evolution Requirements
SSAD 2. Architectural Analysis
SSAD 3. System Design
SSRD 2. Project Requirements
SSRD 5. Level of Service Requirements
LCP 5.2 Budgets
FRD 2.1 Business Case Analysis
FRD 4. Project Risk Assessment
* Partial List
Areas (OCD, SSRD, SSAD, LCP,FRD) provide placeholders for models
Areas are integrated according to MBASE framework

## Slide 99: Coverage/Traceability of MBASE Product Models*
Operations Model`
Object Model
Capability Requirements
System Definition
Class Model
Project Requirements
Statement of Purpose
Project Goals
Organization Goals
System Capabilities
Component Model
Organization Entities
Behavior Model
Enterprise model
Domain Description
System Analysis
System Design
Operational Concept Description (OCD)
System and Software Requirements Definition (SSRD)
System and Software Architecture Description (SSAD)
Organization Background
Organization Activities
Interaction Model
Levels of Service Goals
LOS Requirements
* Does not include all MBASE models
Release Description
Reqs. Satisfaction
Capability Tests
Data Structures
Methods/functions
LOS Tests
Implementation
Construction,Transition,Support (CTS)
External to MBASE

## Slide 100: Variation and Invariance
MBASE systems engineering is intentionally very broad in order to encompass a broad spectrum of projects large and small.
Invariant: universal for all MBASE projects.
Variant: can be adjusted according to particular project parameters (team size, application scope, etc.).
1. Use of particular success, process, product, or property models. 2. Choice of process or product representation.
3. Degree of detail of process, product, property, or success modeling.
4. Number of spiral cycles or builds between anchor points.
5. Mapping of activities onto Inception-Elaboration-Construction-Transition phases.
6. Mapping of staff levels onto activities.
1. Defining and sustaining a stakeholder win-win relationship through the system's life-cycle.
2. Using the MBASE Model Integration Framework.
3. Using the MBASE Process Integration Framework.
4. Using the LCO, LCA, and IOC Anchor Point milestones.
5. Ensuring that the content of MBASE artifacts and activities are risk-driven.
Variants
Invariants

## Slide 101: Example: MBASE Variation: (Schedule)
2.5
All teams formed
6
Initial WinWin
draft prototype
LCO ARB
10
LCO Due
LCA ARB
12
13
LCA Due
IOC Due
14
15
IOC Demos
16
2
All teams formed
4.5
Initial WinWin
draft prototype
LCO ARB
7
LCO Due
LCA ARB
8
12.5
LCA Due
IOC Due
11.5
14
IOC Demos
15
2
All teams formed
6.5
Initial WinWin
LCO ARB
5.5
LCO Due
LCA ARB
9.5
10.5
LCA Due
577B
14
15
LCA Re-baseline ARB
17
week
Draft prototype
USC
CU S99
CU F99
Re-team
21
28
Transition Readiness Review
IOC Delivery
week
week

## Slide 102: More About MBASE
MBASE is any framework that explicitly satisfies the MBASE Invariants as listed previously
MBASE identifies and avoids model clashes in a win-win, risk driven manner through explicit model integration
USC has several versions of MBASE (CS577, Columbia University 3156/4156, COTS Based, small systems, agile)
Typically a particular version of MBASE is defined through a set of guidelines that address the LCO/LCA/IOC milestone elements according to to the invariants.
We have found MBASE an effective means of incorporating SWE concepts, in particular extensive economic modeling

## Slide 103: MBASE Milestone Elements

## Slide 104: MBASE Milestone Elements (2)

## Slide 105
MBASE Spiral
  Handles invariants (win-win, milestones, risk)
  Drives stakeholders activities (what to do, how long, to what extent)
MBASE Behavioral Integration
  Defines the behavioral integration between models invariant
  Shared activities or operations between models
  Relationships of activities and operations between models
MBASE Element Integration
  Defines the element integration between models invariant
  Shared elements or operational elements
  Inputs and outputs of models
MBASE Model Integration Framework

## Slide 106
Stakeholders
Domain
models
Success
models
Negotiate
mutually
satisfactory
entry and
exit
conditions
Product
models
Set
context
for
Property
models
Provide
measures
for
Constrain
Process
models
Guide
development
of
Describe
enterprise
context in
Constrain
Serve and satisfy
Provide
parameters
for
Provide
parameters
for
Product
evaluation
criteria
Process
entry/exit
criteria
Planning and control
Milestone content
Evaluation and
analysis
Success
Models
Product
Models
Process
Models
Property
Models
MBASE Model Integration Framework
1
. Identify
next level
stakeholders
7
. Review,
commit
6. Validate
product
and process
definitions
5. Define next level of
product and process
4. Evaluate
product
and process
alternatives
2. Identify stakeholders
win conditions
3. Reconcile
win
conditions,
establish
objectives,
constraints,
and
alternatives
LCO
LCA
IOC
MBASE Spiral
Behavioral Integration
Element Integration

## Slide 107
Software Product Production Function for success, property, and product models
Value of software product to organization
Investment
High
-
payoff
Diminishing returns
Operating
system
Data management
Basic application functions
Main application functions
Humanized I/O
Secondary application functions
Animated graphics
Tertiary Application Functions
Natural speech input
Likelihood of completion in 12 mo.
Availability of
delivery by time T
90%
50%
Example MBASE Model Integration

## Slide 108
1
. Identify
next level
stakeholders
Project Manger
Domain Experts
LCO
LCA
IOC
Multimedia
Info. Sys.
Describe
Multimedia
Library Service
Organization management
Developers
Project manager
Domain experts
….

## Slide 109
1
. Identify
next level
stakeholders
2. Identify stakeholders
win conditions
Project Manger
Domain Experts
Multimedia
Info. Sys.
LCO
LCA
IOC
Secondary application functions Humanized I/O
Main application functions
Basic application functions
Data management
…
High Return on investment
Complete within 12 months
Describe
Multimedia
Library Service
Describe
Multimedia
System
Basic Capabilities
Main Capabilities

## Slide 110
1
. Identify
next level
stakeholders
2. Identify stakeholders
win conditions
Project Manger
Domain Experts
3. Reconcile
win
conditions,
establish
objectives,
constraints,
and
alternatives
Describe
Multimedia
Library Service
LCO
LCA
IOC
Negotiate
 12 months high-pay off range
High Return on investment
Complete within 12 months
Multimedia
Info. Sys.
Describe
Multimedia
System
High Return on investment
Complete within 12 months
capabilities in high
payoff range
Basic Capabilities
Main Capabilities
Schedule  12 months
Design to schedule
Basic Capabilities
Main Capabilities

## Slide 111
1
. Identify
next level
stakeholders
2. Identify stakeholders
win conditions
Project Manger
Domain Experts
3. Reconcile
win
conditions,
establish
objectives,
constraints,
and
alternatives
High Return on investment
Complete within 12 months
4. Evaluate
product
and process
alternatives
Implement enough caps to be in the high pay-off region  12 months
LCO
LCA
IOC
Describe
Multimedia
Library Service
Negotiate
 12 months high-pay off range
High Return on investment
Complete within 12 months
capabilities in high
payoff range
Basic Capabilities
Main Capabilities
Schedule  12 months
Multimedia
Info. Sys.
Describe
Multimedia
System
Basic Capabilities
Main Capabilities
Schedule  12 months
COCOMO II
FP’s and product cost drivers
Estimate FP’s
Design to schedule
Design to schedule
12 months schedule, cost drivers
Check for 12 month schedule.
adjust cost drivers
COCOMO II

## Slide 112
1
. Identify
next level
stakeholders
2. Identify stakeholders
win conditions
Project Manger
Domain Experts
3. Reconcile
win
conditions,
establish
objectives,
constraints,
and
alternatives
High Return on investment
Complete within 12 months
4. Evaluate
product
and process
alternatives
Implement enough caps to be in the high pay-off region  12 months
LCO
LCA
IOC
Describe
Multimedia
Library Service
Negotiate
 12 months high-pay off range
High Return on investment
Complete within 12 months
capabilities in high
payoff range
Basic Capabilities
Main Capabilities
Schedule  12 months
Multimedia
Info. Sys.
Describe
Multimedia
System
Basic Capabilities
Main Capabilities
Schedule  12 months
COCOMO II
COCOMO II
5. Define next level of
product and process
Design as many basic and main capabilities FP’s for 12 month schedule
Design to schedule
Design to schedule
Capability FP’s
FP’s and product cost drivers
12 months schedule, cost drivers
Check for 12 month schedule.
adjust cost drivers
Basic capabilities design
Basic capability design plan

## Slide 113
1
. Identify
next level
stakeholders
2. Identify stakeholders
win conditions
Project Manger
Domain Experts
3. Reconcile
win
conditions,
establish
objectives,
constraints,
and
alternatives
High Return on investment
Complete within 12 months
4. Evaluate
product
and process
alternatives
Implement enough caps to be in the high pay-off region  12 months
LCO
LCA
IOC
Describe
Multimedia
Library Service
Negotiate
 12 months high-pay off range
High Return on investment
Complete within 12 months
capabilities in high
payoff range
Basic Capabilities
Main Capabilities
Schedule  12 months
Multimedia
Info. Sys.
Describe
Multimedia
System
Basic Capabilities
Main Capabilities
Schedule  12 months
COCOMO II
COCOMO II
5. Define next level of
product and process
6. Validate
product
and process
definitions
Is schedule
 12 months?
Design to schedule
Design to schedule
Capability FP’s
Check for 12 month schedule.
adjust cost drivers
FP’s and product cost drivers
12 months schedule, cost drivers
Basic capability design plan
Basic capabilities design
Design as many basic and main capabilities FP’s for 12 month schedule

## Slide 114
1
. Identify
next level
stakeholders
2. Identify stakeholders
win conditions
Project Manger
Domain Experts
3. Reconcile
win
conditions,
establish
objectives,
constraints,
and
alternatives
High Return on investment
Complete within 12 months
4. Evaluate
product
and process
alternatives
Implement enough caps to be in the high pay-off region  12 months
LCO
LCA
IOC
Describe
Multimedia
Library Service
Negotiate
 12 months high-pay off range
High Return on investment
Complete within 12 months
capabilities in high
payoff range
Basic Capabilities
Main Capabilities
Schedule  12 months
Multimedia
Info. Sys.
Describe
Multimedia
System
Basic Capabilities
Main Capabilities
Schedule  12 months
COCOMO II
COCOMO II
5. Define next level of
product and process
6. Validate
product
and process
definitions
7
. Review,
commit
Does basic capabilities
design satisfy needs?
Design to schedule
Design to schedule
Capability FP’s
FP’s and product cost drivers
12 months schedule, cost drivers
Check for 12 month schedule.
adjust cost drivers
Basic capability design plan
Basic capabilities design
Is schedule
 12 months?
Design as many basic and main capabilities FP’s for 12 month schedule

## Slide 115
Outline
A short history of software processes
  Waterfall, spiral, anchor points
MBASE framework
  Model integration
  Definition of framework
  MBASE integration in action
MBASE Guidelines and Electronic Process Guide

## Slide 116: MBASE Tools
MBASE Model Guide
  describes models
  describes suggested model creation approach (variant)
MBASE Process Guide
  Describes activities and dynamic model integration
    Large and non-linear so provided in hyperlinked format
    redundant with model guide (at present)
MBASE Active Templates
Active
Templates
Process
Guide
Model
Guide
“The Trinity”

## Slide 117
MBASE Guidelines
LCO/LCA Deliverables
  Operational Concept Description
  System and Software Requirements Description
  System and Software Architecture Description
  Life Cycle Plan
  Feasibility Rationale Description
IOC Deliverables
  Detailed Construction Plan
  Iteration Plans, Assessments
  Test Plans, Procedures, Results
  Inspection Plans, Reports
  Detailed Design, Code, Release Notes
  Transition Plan and Results
  User’s Manual, Training
Appendices: WinWin Taxonomy, Levels of Service, Terminology

## Slide 118
MBASE Electronic Process Guide (1)

## Slide 119
MBASE Electronic Process Guide (2)

## Slide 120: The CeBASE Method

## Slide 121: The CeBASE Project
The goal of the Center for empirically-Based Software Engineering (CeBASE) is to accumulate empirical models to provide validated guidelines for assessing and selecting the appropriate software development processes and techniques
A first step is to build an empirical experience base continuously evolving with empirical evidence to help us identify what affects cost, reliability, schedule,...
To achieve this we are integrating existing methods and models to help provide a basis for risk recognition, strategic planning, processes selection, evolutionary learning and experience-based improvement
Notes:   Integrating and synergizing with MSU, UNL, and FC-MD strengths
    Knowledge bases, security, education

## Slide 122: Results at USC, 1996-2001
Developed and refined new methods and models
  WinWin Spiral Model, Anchor Point milestones
  Model-Based (System) Architecting and Software Engineering (MBASE)
  Schedule as Independent Variable (SAIV) process
  COCOMO II, Easy Win Win
  Commercial transitions
Successfully applied to digital library projects
  24 of 26 projects successfully transitioned within tight schedules
  Client satisfaction rating average: 4.4/5.0
Transitioning to industry and government organizations
  Rational, Xerox, C-Bridge, Media Connex
  Boeing, LockMart, Raytheon, SAIC, TRW
  Army TACOM, AF C2ISR Center, BMDO, NASA, FAA

## Slide 123: Outline
CeBASE Method Overview
CeBASE Method Structure
Example of Application
Backup charts
  CeBASE Method elaboration and CMMI mapping
  Schedule as Independent Variable model
  Opportunity Trees

## Slide 124: CeBASE Method Overview - I
We needed to create a unified framework for empirical SE
  Reconciled our processes as well as our data definitions
We found that EF/GQM and MBASE/Spiral were compatible and complementary
  GQM Goals map to Spiral Objectives
  GQM Questions & Metrics map to Spiral evaluation of Alternatives
  MBASE focuses on projects; EF covers organizations as well
Integrated CeBASE Method presented at STC 2000 by Boehm and Vaughn
  Led to adoption by several DoD organizations, including Army/DARPA’s biggest software project

## Slide 125: CeBASE Method Overview - II
Validated CeBASE Method coverage by mapping it onto the CMU/SEI Integrated Capability Maturity Model (CMMI)
  About 85% covered already; working on final 15%
Developed wide-interest special-case project model: Schedule as Independent Variable (SAIV)
  Validated on USC CS 577 e-services projects
  92% successful vs. 16% in Standish Report
  Papers presented at ESCOM 2001, accepted by Cross Talk, submitted to ICSE 02
Using Opportunity Trees as framework for Experience Base and Experience Factory feedback cycles
Experimenting with Heninger’s BORE tool, Fraunhofer’s Spearmint tool for automated CeBASE Method support
  Rational, Inc. also interested in supporting CeBASE extensions to Rational Unified Process

## Slide 126
The CeBASE Method
1. Org. Value Propositions (VP’s)
  a-Stakeholder values
2. Current situation w.r.t. VP’s
3. Improvement Goals,
Priorities
4. Global Scope, Results Chain
5. Value/business case models
Org-Portfolio Shared Vision
1. Strategy elements
2. Evaluation criteria/questions
3. Improvement plans
  a. Progress metrics
  b. Experience base
Org. Strategic Plans
Organization/
Portfolio:
Experience
Factory,
GMQM
1. Monitor environment
  -Update models
2. Implement plans
3. Evaluate progress
  -w.r.t. goals, models
4. Determine, apply
  corrective actions
5. Update experience base
Org. Monitoring & Control
Monitoring
& Control
Context
1. Project Value Propositions
a-Stakeholder values
2. Current situation w.r.t. VP’s
3. Improvement Goals, Priorities
4. Project Scope, Results Chain
5. Value/business case models
Project Shared Vision
Project:
MBASE
Planning
context
Plan/Goal mismatches
Project Plans
Planning
Context
Initiatives
OFB: Progress/Plan/Goal mismatches
  -shortfalls, opportunities,
    risks
Project
vision,
goals
O-PSV
Shortfalls,
opportunities,
risks; P-OSV
Scoping
context
Shortfalls,
opportunities,
risks: P-OP
Planning
Context
(O-PP)
1. Monitor environment
  a-Update models
2. Implement plans
3. Evaluate progress
  -w.r.t. goals, models,
  plans
4. Determine, apply
corrective actions
5. Update experience base
Proj. Monitoring & Control
Monitoring
& Control
context
  PFB: Progress/Plan/goal
  mismatches
-Shortfalls, opportunities, risks
Plan/goal mismatches
Monitoring
& Control
context
Project
experience,
progress w.r.t.
plans, goals
LCO: Life Cycle Objectives
LCA: Life Cycle Architecture
IOC: Initial Operational Capability
GMQM: Goal-Model-Question-Metric Paradigm
MBASE: Model-Based (System) Architecting and Software Engineering
-Applies to organization’s and projects’ people, processes, and products
Project Plans (PP)
1. LCO/LCA Package
  -Ops concept, prototypes,
  rqts, architecture,
  LCplan, rationale
2. IOC/Transition/Support Package
  -Design, increment plans,
  quality plans, T/S plans
3. Evaluation criteria/questions
4. Progress metrics

## Slide 127: CeBASE Method Coverage of CMMI - I
Process Management
  Organizational Process Focus: 100+
  Organizational Process Definition: 100+
  Organizational Training: 100-
  Organizational Process Performance: 100-
  Organizational Innovation and Deployment: 100+
Project Management
  Project Planning: 100
  Project Monitoring and Control: 100+
  Supplier Agreement Management: 50-
  Integrated Project Management: 100-
  Risk Management: 100
  Integrated Teaming: 100
  Quantitative Project Management: 70-

## Slide 128: CeBASE Method Coverage of CMMI - II
Engineering
  Requirements Management: 100
  Requirements Development: 100
  Technical Solution: 60+
  Product Integration: 70-
  Verification: 70-
  Validation: 80+
Support
  Configuration Management: 70-
  Process and Product Quality Assurance: 70-
  Measurement and Analysis: 100-
  Decision Analysis and Resolution: 100-
  Organizational Environment for Integration: 80-
  Causal Analysis and Resolution: 100

## Slide 129: Experience Factory Overview
Organized approach for strategic process improvement
  At organization, portfolio, and project levels
  Gets you to CMMI Levels 4 and 5
Involves goal negotiation, feedback control
  Goal-Model-Question-Metric paradigm
  Organized Experience Base
Originated with UMD/NASA/CSC Software Engineering Lab
  Versions successfully applied at TRW, USC
Major improvements in productivity, quality, cycle time, and predictability

## Slide 130
Org. Improvement Goals
  Goal-related questions, metrics
Org. Improvement Strategies
  Goal achievement models
Org. Shared Vision & Improvement Strategy
Experience Factory Framework - I

## Slide 131: Experience Factory Framework - II
Initiatives
Planning context
Progress/Plan/ Goal
Mismatches
Experience Base
Analyzed experience,
Updated models
Achievables,
Opportunities
Org. Improvement Goals
  Goal-related questions, metrics
Org. Improvement Strategies
  Goal achievement models
Org. Improvement Initiative Planning & Control
Initiative Plans
  Initiative-related questions, metrics
Initiative Monitoring and Control
  Experience-Base Analysis
Org. Shared Vision & Improvement Strategy

## Slide 132: Experience Factory Framework - III
Initiatives
Planning context
Progress/Plan/ Goal
Mismatches
Experience Base
Analyzed experience,
Updated models
Achievables,
Opportunities
Org. Improvement Goals
  Goal-related questions, metrics
Org. Improvement Strategies
  Goal achievement models
Org. Improvement Initiative Planning & Control
Initiative Plans
  Initiative-related questions, metrics
Initiative Monitoring and Control
  Experience-Base Analysis
Org. Shared Vision & Improvement Strategy
Project Shared Vision and Strategy
Planning Context
Models and data
Project experience
Org. Goals
Project Planning and Control
Models and
data

## Slide 133: Example Experience Factory Approach: Goal-Question-Metric and Shared Vision
Proposed Goal: Reduced Software defect rates, delivered defect density
?

## Slide 134: Example Experience Factory Approach: Goal-Question-Metric and Shared Vision
Relate to system goal shortfalls:
ask why initiative is needed
  Too much downtime on operations critical path
  Too many defects in operational problems
  Too many new-release operational problems
Formulate system-level goal: Decrease software-defect-related losses in operational effectiveness
  With high-leverage problem areas above specific subgoals
4.

## Slide 135: EF Approach: GQM and Shared Vision
Perform system problem-area root cause analysis:
ask why problems are happening via models
Example: Downtime on critical path
Validate order
Order
items
Validate items in stock
Schedule packaging, delivery
Produce status reports
Prepare delivery packages
Deliver
order
Where are primary software-defect-related delays?
Where are biggest improvement-leverage areas?
  Reducing software defects in Scheduling module
  Reducing non-software order-validation delays
  Taking Status Reporting off the critical path
  Downstream, getting a new Web-based order entry system
Ask “why not?” as well as “why”?

## Slide 136: EF Approach: GMQM and Shared Vision
4. Perform system problem-area root cause analysis
5. Identify candidate improvement initiatives
  Use Opportunity Trees to sort out options
6. Develop Results Chains for improvement initiatives
  Identify Success-critical stakeholders
7. Develop stakeholder win-win Shared Vision package
  Top- level goals, models, questions, metrics
8. Develop, execute, monitor, control Initiative Plans

## Slide 137: Topic 2: Application of MBASE/CeBASE for software engineering project courses
Software engineering economics in MBASE/CeBASE
Use of models
Overview of MBASE/CeBASE
Risk driven modeling approaches

## Slide 138: Defining Risk
“Risk”: Possibility of loss or injury
-Webster
Risk Exposure =
(Probability of unsatisfactory outcome) X
(Loss if unsatisfactory outcome)

## Slide 139: Risk-Driven Specifications and Activities
Basic driving principle for MBASE activities and specifications (i.e. modeling, model content, degree of detail, etc.)
  If it’s risky to do something, Don’t
  If it’s risky not to do something, Do
Seems obvious, but often not explicitly done or managed!
  People must be educated to perform effective risk identification, assessment, mitigation, prioritization, tolerance
  Varies considerably over the project and people
Notes: This chart gives further examples of when it is risky to overspecify software features (GUI layouts, COTS behavior) and when it is risky to underspecify them (critical interfaces with hardware or with externally developed software).

## Slide 140
Model Integration
Issues of Model Integration:
Model element integrations
Model behavior integrations
Organization Goals
Levels of Service
System Capabilities

## Slide 141
Users
Maintainers
Acquirers
Developers
Many features
Changeable Requirements
Applications Compatibility
High levels of Service
Voice in acquisition
Flexible Contract
Ease of of Transition
Ease of Maintenance
Applications Compatibility
Voice in acquisition
Mission: cost/effectiveness
Limited budget, schedule
Government standards Compliance
Political correctness
Development visibility & control
Rigorous contract
Flexible contract
Ease of meeting budget & schedule
Stable requirements
Freedom of choice: Process
Freedom of choice: Team
Freedom of choice: COTS/reuse
PD
PP
PD
PD
PC
PC
SS
PP
SS
Early Availability
PP
PC
PD
PD
PD
PD
PC
PP
PC
PC
SS
PC
PD
PC
Success Model-Clashes profile
MasterNet

## Slide 142
Ad-hoc integration
MBASE Framework
Product
evaluation
criteria
Process
entry/exit
criteria
Planning and control
Milestone content
Evaluation and
analysis
Success
Models
Product
Models
Process
Models
Property
Models
Stakeholders
Domain
models
Success
models
Negotiate
mutually
satisfactory
entry and
exit
conditions
Product
models
Set
context
for
Property
models
Provide
measures
for
Constrain
Process
models
Guide
development
of
Describe
enterprise
context in
Constrain
Serve and satisfy
Provide
parameters
for
Provide
parameters
for
Multi “Hyper-graph” problem is O(2n) relationships are not just binary
Is approximately O(n3)
Model clusters (semi-orthogonal)
separation of element and behavior integrations and well-defined relations
Claims:
  Enables focus on high risk areas
  forms a “basis” for model integration
complete < 12
Capabilities (C1, C2, C3)
Effort(capabilities)
Notes: Basis : cover as much as of ad-hoc integration

## Slide 143
Risk
#number of models integrated
Risk
#number of models integrated
MBASE Integration Framework Reduces Risk
Too many relationships to check (can be as bad as O(2n))
Risk profile for uniform selection (no preference) of models is approximately linear
Fewer more well-defined integrations
Risk profile is better than linear due to focus on high risk areas first
Ad hoc
MBASE Framework
Acceptable risk level

## Slide 144: Example RE Profile: Time to Ship - Loss due to unacceptable dependability
Time to Ship (amount of testing)
RE =
P(L) * S(L)
Many defects: high P(L)
Critical defects: high S(L)
Few defects: low P(L)
Minor defects: low S(L)

## Slide 145
Example RE Profile: Time to Ship
- Loss due to unacceptable dependability - Loss due to market share erosion
Time to Ship (amount of testing)
RE =
P(L) * S(L)
Few rivals: low P(L)
Weak rivals: low S(L)
Many rivals: high P(L)
Strong rivals: high S(L)
Many defects: high P(L)
Critical defects: high S(L)
Few defects: low P(L)
Minor defects: low S(L)

## Slide 146
Example RE Profile: Time to Ship - Sum of Risk Exposures
Time to Ship (amount of testing)
RE =
P(L) * S(L)
Few rivals: low P(L)
Weak rivals: low S(L)
Many rivals: high P(L)
Strong rivals: high S(L)
Sweet
Spot
Many defects: high P(L)
Critical defects: high S(L)
Few defects: low P(L)
Minor defects: low S(L)

## Slide 147
Comparative RE Profile:
Safety-Critical System
Time to Ship (amount of testing)
RE =
P(L) * S(L)
Mainstream
Sweet
Spot
Higher
S(L): defects
High-Q
Sweet
Spot

## Slide 148
Comparative RE Profile:
Internet Startup
Time to Ship (amount of testing)
RE =
P(L) * S(L)
Mainstream
Sweet
Spot
Higher
S(L): delays
Low-TTM
Sweet
Spot
TTM:
Time to Market